## Slide 1: CHILDREN HEALTH PROJECT
Ali Khan
Jing Wang
Maryana Lazaridi
Melwin Geevarghese
Samuel Latortue

## Slide 2: Roles
Product owner – Jing Wang
Scrum Master – Maryana Lazaridi
Developers:
  Ali Khan
  Melwin Geevarghese
  Samuel Latortue

## Slide 3: Project Description
Children health record book
The app helps moms or dads to record children’s growth and health such as weight and height, vaccines and other things.
Targeted users: parents, moms and dads
App usage:
  Parents create records for their children in the health book.
  Parents can look up the existing records and add more records.
  Records include children's personal information (full name, date of birth) and health related information (vaccines, visits to the pediatrician, blood test results, measurements)

## Slide 4: Implemented features
Console UI: Reusable Menu with navigation
User story 1: As a Parent, I want to create a record for each of my children so that I can store and view their health records
  Create a record
  Search a record by the last name and date of birth and display it
  Calculate age of a child and display it
User Story 2: Parent, I want to record my child’s measurements (weight, height) so that I can monitor my child's growth
  Record the measurement (height, weight, date)
  Store measurement
  Retrieve all measurements for a child
  Growth report

## Slide 5: Things to do
Unify user interface
Start working on documentation
  Add docstrings to all test files
  Compile everything that we have in docstrings to consolidated documentation
Proceed working on user stories

## Slide 6: Sprint November 6 – November 12
Main priority was to understand and create unit tests
Fixed age calculation bug
Added child’s growth report
Completed measurements module

## Slide 7: Personal Statistics
Name | Assigned | Resolved | Commits | Lines of code (total)
Ali Khan | 2 | 2 | 2 | 100.5
Jing Wang | 2 | 0 | 0 | 109
Maryana Lazaridi | 1 | 2 | 18 | 326
Melwin Geevarghese | 2 | 3 | 2 | 109
Samuel Latortue | 1 | 1 | 2 | 100.5

## Slide 8: Pylint statistics
Code
  Total score 9.02
  Lines of code 260
  Docstrings 47
Tests
  Total score 5.66
  Lines of code 378
  Docstrings 7

## Slide 9: Tests statistics
Lines of tests over lines of code: 378/260 = 145%
Number of modules 5
Total number of tests 18
5 modules of 5 are covered by unit tests.
4 modules of 5 are covered by acceptance tests.
1 module is internal.