## Slide 1: CHILDREN HEALTH PROJECT
Ali Khan
Jing Wang
Maryana Lazaridi
Melwin Geevarghese
Samuel Latortue

## Slide 2: Roles
Product owner – Jing Wang
Scrum Master – Maryana Lazaridi
Developers:
  Ali Khan
  Melwin Geevarghese
  Samuel Latortue

## Slide 3: Project Description
Children health record book
The app helps moms or dads to record children’s growth and health such as weight and height, vaccines and other things.
Targeted users: parents, moms and dads
App usage:
  Parents create records for their children in the health book.
  Parents can look up the existing records and add more records.
  Records include children's personal information (full name, date of birth) and health related information (vaccines, visits to the pediatrician, blood test results, measurements)

## Slide 4: Sprint November 13 – November 19
Designed and implemented:
  User Story 8 – Medications record
  User Story 10 – Visit to healthcare provider record
  Partially User Story 3 – Vaccines record
Added docstrings through all the code

## Slide 5: Things to do
Merge modules
Add config file and store app configurations in it
Start working on user documentation

## Slide 6: Personal Statistics
Name | Assigned | Resolved | Commits | Lines of code (total)
Ali Khan | 3 | 2 | 9 | 214.5
Jing Wang | 4 | 1 | 13 | 249
Maryana Lazaridi | 5 | 4 | 30 | 440
Melwin Geevarghese | 3 | 2 | 19 | 283
Samuel Latortue | 4 | 4 | 35 | 274,5

## Slide 7: Pylint statistics
Code
  Total score 9.47
  Lines of code 529
  Docstrings 110
Tests
  Total score 7.08
  Lines of code 784
  Docstrings 20

## Slide 8: Tests statistics
Lines of tests over lines of code 784/529
Number of modules 7
Total number of tests 29
7 modules of 7 are covered by unit tests.
6 modules of 7 are covered by acceptance tests.
1 module is internal.

## Slide 9: Test coverage
 | Module | Coverage
1 | growth | 43%
2 | measure | 64%
3 | meds | 42%
4 | menu | 56%
5 | mychild | 67%
6 | storage | 55%
7 | visit | 57%