## Slide 1: CHILDREN HEALTH PROJECT
Ali Khan
Jing Wang
Maryana Lazaridi
Melwin Geevarghese
Samuel Latortue

## Slide 2: Roles
Product owner – Jing Wang
Scrum Master – Maryana Lazaridi
Developers:
  Ali Khan
  Melwin Geevarghese
  Samuel Latortue

## Slide 3: Project Description
Children health record book
The app helps moms or dads to record children’s growth and health such as weight and height, vaccines and other things.
Targeted users: parents, moms and dads
App usage:
  Parents create records for their children in the health book.
  Parents can look up the existing records and add more records.
  Records include children's personal information (full name, date of birth) and health related information (vaccines, visits to the pediatrician, blood test results, measurements)

## Slide 4: Sprint November 20 – November 26
Designed and implemented:
    User Story 3 – Vaccines record
    User Story 4 – Allergies record
    User Story 5 – Blood Tests record
Compiled developer’s documentation
Refactored previously written code:
    Classes now take child_id as a parameter
    Classes now take path to the storage .db file as an optional parameter
    Class my_child contains method to pick a child from the list.

## Slide 5: Things to do
Work on user documentation
Work on feature that allows to add scans of the documents
Refactoring of acceptance tests

## Slide 6: Personal Statistics
Name | Assigned | Resolved | Commits
Ali Khan | 4 | 3 | 8
Jing Wang | 5 | 4 | 17
Maryana Lazaridi | 2 | 2 | 21
Melwin Geevarghese | 4 | 1 | 14
Samuel Latortue | 3 | 1 | 22

## Slide 7: Pylint statistics
Code
  Total score 9.59
  Lines of code 829
  Docstrings 188
Tests
  Total score 7.53
  Lines of code 1219
  Docstrings 31

## Slide 8: Tests statistics
Lines of tests over lines of code 829/1219
Number of modules 10
Total number of tests 41
10 modules of 10 are covered by unit tests.
9 modules of 10 are covered by acceptance tests.
1 module is internal.

## Slide 9: Test coverage
 | Module | Coverage
1 | allergies | 29%
2 | blood | 53%
3 | growth | 44%
4 | measure | 71%
5 | meds | 57%
6 | menu | 54%
7 | mychild | 62%
8 | storage | 59%
9 | vaccine | 56%
10 | visit | 70%