## Slide 1: CHILDREN HEALTH PROJECT
Ali Khan
Jing Wang
Maryana Lazaridi
Melwin Geevarghese
Samuel Latortue

## Slide 2: Roles
Product owner – Jing Wang
Scrum Master – Maryana Lazaridi
Developers:
  Ali Khan
  Melwin Geevarghese
  Samuel Latortue

## Slide 3: Project Description
Children health record book
The app helps moms or dads to record children’s growth and health such as weight and height, vaccines and other things.
Targeted users: parents, moms and dads
App usage:
  Parents create records for their children in the health book.
  Parents can look up the existing records and add more records.
  Records include children's personal information (full name, date of birth) and health related information (vaccines, visits to the pediatrician, blood test results, measurements)

## Slide 4: Sprint November 27 – December 3
Designed and implemented:
    User Story 3 – Vaccines record
    User Story 4 – Allergies record
    User Story 5 – Blood Tests record
Started user documentation
Refactored previously written acceptance tests
Refactored previously written code, now all the dates are in format YYYY-MM-DD and properly sort

## Slide 5: Things to do
Finish user documentation
Edit main menu, add submenus for the features, so that user can add or review items.
Increase unit tests coverage
Compile prototype of general health report
Compile overall project statistics

## Slide 6: Personal Statistics
Name | Assigned | Resolved | Commits
Ali Khan | 3 | 1 | 3
Jing Wang | 3 | 1 | 24
Maryana Lazaridi | 2 | 1 | 10
Melwin Geevarghese | 4 | 2 | 21
Samuel Latortue | 3 | 1 | 6

## Slide 7: Pylint statistics
Code
  Total score 9.65
  Lines of code 1018
  Docstrings 218
Tests
  Total score 7.92
  Lines of code 1480
  Docstrings 116

## Slide 8: Tests statistics
Lines of tests over lines of code 1018/1480
Number of modules 11
Total number of tests 41
  28 unit tests
  13 acceptance tests
10 modules of 11 are covered by unit tests.
9 modules of 11 are covered by acceptance tests.
2 modules are internal.

## Slide 9: Test coverage
Module | Coverage
allergies | 32%
blood | 60%
chb | 57%
growth | 44%
measure | 73%
meds | 58%
Module | Coverage
menu | 42%
mychild | 67%
storage | 59%
vaccine | 50%
visit | 60%