## Slide 1: CHILDREN HEALTH PROJECT
Ali Khan
Jing Wang
Maryana Lazaridi
Melwin Geevarghese
Samuel Latortue

## Slide 2: Roles
Product owner – Jing Wang
Scrum Master – Maryana Lazaridi
Developers:
  Ali Khan
  Melwin Geevarghese
  Samuel Latortue

## Slide 3: Project Description
Children health record book
The app helps moms or dads to record children’s growth and health such as weight and height, vaccines and other things.
Targeted users: parents, moms and dads
App usage:
  Parents create records for their children in the health book.
  Parents can look up the existing records and add more records.
  Records include children's personal information (full name, date of birth) and health related information (vaccines, visits to the pediatrician, blood test results, measurements)

## Slide 4: Implemented features
Console UI: Main Menu with navigation
User story 1: As a Parent, I want to create a record for each of my children so that I can store and view their health records
  Create a record
  Search a record by the last name and date of birth and display it
  Calculate age of a child and display it
User Story 2*: As a Parent, I want to record my child’s measurements (weight, height) so that I can monitor my child's growth
  Record the measurement (height, weight, date)
  Store measurement
  Retrieve all measurements for a child
*Partially implemented

## Slide 5: Things to do
Unify user interface
For the User Story 2 add a feature that allows to pick for which child user wishes to add a record
Add a feature that returns user to the main menu after he registers a child or adds a measurement
Build Child’s growth report
Fix the bug with age calculation

## Slide 6: Our best practices
Video conference every weekday from 8pm to 10 or last man standing
  5 minutes: questions/suggestions/requests
  Rest of the time: team work. People code and communicate as if they were working in the same office.
Teams of two
  Each user story was assigned to the team of 2 people so that they can study and solve problems together
Pull requests
  Scrum master keeps tab with bitbucket open all day and checks it at least once in an hour. Pulls all the changes ASAP
Study process
  Team members put the link to all the tutorials that they have found helpful to the Wiki “Useful Links” page

## Slide 7: First sprint October 29th – November 5th
User stories that we were working on:
  U1 As a Parent, I want to create a record for each of my children so that I can store and view their health records.
  U2 As a Parent, I want to record my child’s measurements (weight, height) so that I can monitor my child's growth.
Number of Issues – 14
Issues resolved – 6
Bugs (not resolved) – 1

## Slide 8: Personal Statistics
Name | Assigned | Resolved | Commits | Lines of code
Ali Khan | 4 | 1 | 8 | 66.5
Jing Wang | 3 | 1 | 7 | 81
Maryana Lazaridi | 2 | 2 | 46 | 103
Melwin Geevarghese | 3 | 2 | 8 | 81
Samuel Latortue | 2 | 1 | 18 | 66.5

## Slide 9: Problems
Team members lack the basic knowledge of programming, such things like algorithms, data structures, object oriented programming
Due to the first issue it is hard for team members to implement test-driven development, especially unit tests.

## Slide 10: Things to study
Object oriented development concepts
How to create tests
Relational database concepts
PEP8 Python style guide

## Slide 11: Achievements
Ali Khan
  Problem solver. helped fellow co-workers to figure out how to work with bitbucket, how to use screen sharing feature in hangouts and so on.
Jing Wang
  Team spirit. Inspired the team with her positive attitude
Maryana Lazaridi
  Style maniac. Edited code according to the style guide.
Melwin Geevaghese
  Early bird. Was the first one to close an issue.
Samuel Latortue
  Student and teacher. Was first to figure out how to work with SQLite3. Shared that knowledge with other members of a team.