CPSC 362, Spring 2009

Statement of Work (SOW): Project Python-Condor (Pondorthon)

Project Description (~10 lines)

We will create our own distributed system written in python.  Our system will be based on condor, but will not mimic it exactly.  Python will be used out of convenience and cleanliness.  It carries the built in scanner and parser, json, as well as SSL support. SQLAlchemy is going to be used to maintain the database in Collector and Negotiator. We’re sacrificing emphasis on scalability options for network accessibility.  Security will be added so that only authorized machines will be able to join and submit to the pool.  We’ll have better update times on our target machines to account for randomly dropping machines, specifically virtual machines.  For the queue, we will have some plug able options.

Staffing and Responsibilities

Lance: Translate json to SQL queries

Cory: Networking with emphasis on subnets

Harold: Testing

Rahul: Table construction and documentation organization

Varun: Table construction

Rick: Extracting computer information - pushing to json

Timeline

Could be a Gantt chart if you want or something like:

Week 1

Assemble group, meet with Dr. Goasguen, assign responsibilities and complete SOW.

Week 2

Build Collector and Negotiator. Tests and debugging.

Week 3

Build Submitter and Starter. Finish documentation and build report.

Week 4

Present

Risks

Networking: getting across firewalls

Security: might not be able to determine methods

Protocols: inefficiencies

Other academic work interfering (428, 462, etc...)

Sleep Deprivation causing poor results

Servers may not be available

Group member may get sick

Deliverables

Statement of Work by April 3rd.

Group Presentation Week of April 20th

Written report in IEEE format to be given before the oral presentation