## Slide 1: iNewsies
Client: Mr. Wilbert Ochoa Advisor: Dr. John Anvik
Gabriel McFann  Kyle Hart  Deep Bajwa

## Slide 2
Presentation Preview
Problem & Project Review
Testing
Use Cases
Quality Assurance
Software Design
Demonstration
Lessons Learned
A Newsie.

## Slide 3
Real World Problem & Review
An iPad Application for young journalism students does not exist.
Create/Edit/Design an
E-Newspaper
Share/View Newspapers
App Named: Analect

## Slide 4
Stumbling Blocks
Network Dependency
Nuances of Objective-C
Geological location of client
Work load of other classes

## Slide 5
Testing
Smoke Testing
  App runs 
  Login/Logout function works 
  App loads up on iPad2 and newer models 
  Navigate through pages 
  Main button works – save, open, home 
Acceptance Testing
  Core requirements are met 
  Regular communication with client 

## Slide 6
Testing
Non-Functional Testing
  Compatibility testing – iPad2 and higher models 
  Security testing – SSL 
  Load testing 
  Installation testing 
Testing Plan
    User Testing
  On site testing – In progress

## Slide 7
Use Cases
  Student Use Cases
  Login / logout 
  Create newspaper 
  Edit newspaper 
  Format newspaper 
  Save work 
  Navigate through pages 
  Add / remove images 
  Run a spell check 
  View other classmates pages
Admin Use Cases
  Login / logout 
  Add / remove students 
  Check recently submitted work 

## Slide 8
Quality Assurance – UI Features
  iOS standards are met
  Easy of use – gesture based
  User Feedback
    Pop up messages
    Progress indicator
    Elegant look

## Slide 9
Software Design

## Slide 10
Demo

## Slide 11
Conclusion
Lessons Learned
Be more realistic with the requirements
Familiar language – faster development

## Slide 12
Summary
Problem
  An app to create E-Newspapers
Status
  Functioning App but not robust
  Better communication with database
What’s Next
  Upload final build to App Store
  Finish testing
  Keep in contact with client for maintenance